## Slide 1: Problems in Information Systems Development
Based on Chapter 2 of Bennett, McRobb and Farmer:
Object Oriented Systems Analysis and Design Using UML, (2nd Edition), McGraw Hill, 2002.

## Slide 2: In This Lecture You Will Learn:
The main players in an IS project
The problems in IS development
The underlying causes of these problems
How the stakeholder concept helps identify ethical issues in IS development
The costs of problems and ethical issues

## Slide 3: The Main Players
Three main types of player are involved in an IS development project:
  Those who will benefit from the system’s outputs, directly or indirectly (end-users)
  Those who commission the project, pay for it or have the power to halt it (owners or sponsors)
  Those who will produce the software (developers)
Notes: Q. How many types of player are involved in an IS (Information System) development project?
  End-users who will benefit from the system’s outputs, directly or indirectly.
  Owners or sponsors who commission the project, pay for it or have the power to halt it.
  Developers who will produce the software.

## Slide 4: What Do We Mean by Problem?
An IS project may fail before delivery.
  The Taurus project was cancelled
An IS may fail after delivery.
  The LAS system was withdrawn after implementation
An IS may be continue to be used, despite causing problems to its users, its owners or its developers.

## Slide 5: End-user View
End-users may directly operate the software, or may be more remote, e.g. a manager who receives printed reports
Typical concerns include:
  A system that is promised but not delivered
  A system that is difficult to use
  A system that doesn’t meet its users’ needs

## Slide 6: Owner View
Owners care about meeting business needs and about value for money
Typical concerns include:
  Projects that overspend their budget (may no longer have a net benefit)
  Systems that are delivered too late
  Badly managed projects
  Systems that are rendered irrelevant by events

## Slide 7: Developer View
IS developers sometimes have a difficult time
  Budget and time constraints often conflict with doing the job properly
  Users and owners may not know how to ask for what they really want
  Technologies, development approaches and business needs all constantly change

## Slide 8: Why Things Go Wrong
Whether a system is delivered or not, many things can go wrong
Flynn (1998) categorizes the main causes as:
  Quality problems
  Productivity problems
Notes:   Q. Categorizes the wrong of main causes as:
    Quality problems.
    Productivity problems.

## Slide 9: Quality Problems
The wrong problem is addressed
  Failure to align the project with business strategy
Wider influences are neglected
  Project team or business managers don’t take account of the system environment
Incorrect analysis of requirements
  Poor skills or not enough time allowed
Project undertaken for wrong reason
  Technology pull or political push
Notes: Q. Quality Problems:

## Slide 10: Productivity Problems
Users change their minds
External events
  E.g. introduction of the Euro
Implementation not feasible
  May not be known at start of the project
Poor project control
  Inexperienced management or political difficulties

## Slide 11: Ethics Issues and Stakeholder Problems
Some IS may affect people far beyond obvious users and owners of the system
  Cellphone companies collect data about subscribers’ calls and physical movements
  This data can be passed to police and many other government agencies
  Do you know what data is stored about you? Who by? And what it is used for?

## Slide 12: Stakeholder Analysis
This approach tries to identify everyone affected by a proposed IS
  Who are the stakeholders?
  How does the system affect each group?
  What are their legitimate concerns?
  Are there any legal implications, e.g. Data Protection Act in the UK?

## Slide 13: Summary
In this lecture you have learned about:
The main players in an IS project, and how they perceive the potential problems
The origins of the main types of problem
How stakeholder analysis can help identify ethical impacts of an IS

## Slide 14: References
Flynn (1998)
(For full bibliographic details, see Bennett, McRobb and Farmer)
See also www.ccsr.cse.dmu.ac.uk